## Slide 1
FY2027 Integrated Roadmap
10 initiatives · 6 teams
Engineering
Product
Data & AI
Design
Go-to-Market
Operations
Q1 2027
Q2 2027
Q3 2027
Q4 2027
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
INITIATIVE
1
Cloud Platform Migration
Migrate core services
Vendor & cost consolidation
Decommission DC
2
Customer 360 Data Hub
Unified data model
Real-time pipelines
Customer API layer
3
AI-Powered Support
Model training & evaluation
Agent UX
Pilot & rollout
4
Mobile App Relaunch
Research & design
Build app v2
Specs & roadmap
Launch campaign
5
Zero-Trust Security
Identity & access controls
Policy & compliance audit
6
Self-Serve Onboarding
Journey mapping
Build & A/B test
Flow redesign
7
Pricing & Packaging Refresh
Pricing research
Sales enablement
8
Partner Ecosystem Launch
Partner program
Partner recruitment
Integrations marketplace
9
EMEA Market Expansion
Market entry & sales hiring
Legal entity & payroll
Localization
10
Operational Excellence
Process audit
ERP rollout
Executive dashboards
Key milestone / go-live
Stacked bars = teams working in parallel
Illustrative plan · dates subject to quarterly review
Notes: Read top to bottom by initiative, left to right by quarter. Colors show the owning team; stacked bars in a row show teams working in parallel on the same initiative. Yellow diamonds mark go-live milestones.